⚡

FILE EXPLORER REPLACEMENT

AI-Assisted Build Project

Minimal • Native • Blazing Fast

| < 3 MB Target Size | < 20 MB RAM Idle | Rust / C++ Language | Planning Status |
| --- | --- | --- | --- |

A keyboard-first, dual-pane file manager for Windows built with the help of AI coding assistants. Inspired by File Pilot, Total Commander, and the Handmade Network philosophy of lean, purposeful software.

# 1. Project Overview

Windows Explorer, despite decades of iteration, remains bloated, slow to navigate with a keyboard, and poorly suited to power users who manage files constantly. This project aims to build a minimal, native replacement using AI coding assistants to accelerate development across all phases.

## 1.1 Goals

- Replace Windows Explorer for daily file management tasks

- Sub-20MB RAM footprint at idle, sub-3MB binary size

- Keyboard-driven navigation with a command palette

- Dual-pane layout for efficient file operations

- Instant search across directories, including fuzzy matching

- Zero background services — launch on demand only

## 1.2 Non-Goals

- Not a cloud storage client or sync tool

- Not a full replacement for terminal/shell usage

- No macOS or Linux support in v1.0

- No plugin marketplace or scripting engine in v1.0

## 1.3 Inspiration & Reference

| Project | What to Learn From It |
| --- | --- |
| File Pilot | Proof of concept: 2MB binary, from-scratch rendering, Windows 7+ support |
| Total Commander | Dual-pane paradigm, keyboard shortcuts, power-user workflow |
| Everything (voidtools) | Blazing-fast search, minimal RAM, clean Win32 architecture |
| Far Manager | Terminal-style efficiency, keyboard-everything philosophy |
| Files App (MS Store) | Modern UI patterns, open source C# reference implementation |

# 2. Technology Stack

| ### Primary Option: Rust Best balance of safety, performance, and modern tooling. Small binaries, no runtime, excellent Windows API bindings via the windows crate. - windows crate — Win32 / COM / Shell API - Direct2D via windows crate for GPU rendering - Estimated binary: 2–4 MB release build - Cargo ecosystem for build and deps | ### Alternative: C++ / Win32 Maximum control, smallest possible output. Steeper learning curve but total freedom. Best if you want zero abstraction overhead. - Win32 API directly — no framework - Direct2D or GDI+ for rendering - CMake or MSVC build system - Estimated binary: < 1 MB stripped |
| --- | --- |

## 2.1 Rendering Approach

Rather than using a widget toolkit (Qt, wxWidgets), render the UI directly using Direct2D. This gives pixel-perfect control, GPU acceleration, and avoids pulling in large framework dependencies. The entire UI can be a single window with custom-drawn panels.

- Direct2D for all drawing (lines, rects, text, icons)

- WIC (Windows Imaging Component) for thumbnails and image preview

- Shell API (SHGetFileInfo, IShellFolder) to reuse Windows icon cache

- Virtual list rendering — only render visible rows, recycle off-screen elements

## 2.2 What to Avoid

- Electron / Tauri — adds 60–150 MB just for the runtime

- Qt — large dependency, complicates distribution

- WPF / XAML — .NET dependency, higher RAM floor

- Any web technology in the render path

# 3. Features & Scope

## 3.1 MVP Features (v1.0)

| 📁 Dual Pane Layout Side-by-side panels, each with independent navigation and tabs. Drag files between panes.. | ⌨️ Keyboard Navigation Full keyboard control: hjkl-style or arrow keys, tab between panes, enter to open, space to preview.. |
| --- | --- |

| 🔍 Fuzzy Search Instant filtering of current folder contents. Ctrl+F to activate, type to narrow, Esc to cancel.. | 🎛️ Command Palette Ctrl+P opens a searchable list of all actions. Assign custom hotkeys to any command.. |
| --- | --- |

| 👁️ File Preview Quick peek at text files, images, and folder contents without leaving the manager.. | ✏️ Batch Rename Select multiple files and rename with patterns, sequences, or date-based tokens.. |
| --- | --- |

| 📌 Bookmarks / GoTo Save frequently visited folders. Ctrl+G to jump to any saved or recent path.. | 🎨 Themes Light and dark themes. Adjustable density (compact / comfortable / spacious).. |
| --- | --- |

## 3.2 Post-MVP (v1.x Roadmap)

- Git status indicators in file list (modified, untracked, staged)

- Archive support: browse and extract ZIP, 7z, RAR inline

- Integrated terminal pane (PowerShell / cmd) synced to current folder

- File comparison / diff view

- Network share browsing (SMB)

- Configurable sidebar with drive list and bookmarks

# 4. AI-Assisted Build Strategy

This project will be built primarily using AI coding assistants. Below is a framework for how to use AI effectively at each phase, including specific prompt strategies that yield the best results.

## 4.1 Recommended AI Tools

| Tool | Best For | Notes |
| --- | --- | --- |
| Claude | Architecture, complex logic, documentation | Best for reasoning through design decisions and writing well-structured code |
| Cursor / Copilot | In-editor autocomplete and refactoring | Ideal for rapid iteration within your IDE |
| Claude Code | Agentic tasks, multi-file edits, CLI work | Useful for large refactors and build scripting |
| ChatGPT o3 | Alternative second opinion | Good for cross-checking architecture decisions |

## 4.2 Prompting Strategy

The key to getting high-quality code from AI assistants is providing rich context. Always include: the language and target platform, performance constraints, what already exists, and what success looks like.

🤖 AI Prompt: Initial Architecture

I'm building a minimal Windows file manager in Rust. Target: < 3MB binary, < 20MB RAM idle. No frameworks — raw Win32 API + Direct2D for rendering. I want a dual-pane layout with tabs in each pane. Please design the top-level module structure and core data types (AppState, Pane, Tab, FileEntry). Prioritize cache-friendly layouts and minimal heap allocation.

🤖 AI Prompt: Implementing a Feature

In my Rust Win32 file manager, I need to implement virtual list rendering for the file pane. The pane displays FileEntry items (name, size, modified date, icon handle). Only visible rows should be rendered — recycle off-screen elements. The list scrolls with a scrollbar. Provide the render loop, hit-testing for mouse clicks, and keyboard navigation (arrow keys, Page Up/Down, Home/End). Handle 100,000+ files without lag.

🤖 AI Prompt: Debugging with AI

Here is my Direct2D render function [paste code]. When I resize the window rapidly, I get visual tearing and sometimes a crash. The target render area is recalculated on WM_SIZE. Walk me through what's likely causing this and show me the corrected version with double buffering or the appropriate swap chain approach for Win32 + Direct2D.

🤖 AI Prompt: Code Review

Review this file management module for correctness and performance. Specifically: are there any file handle leaks? Is the directory enumeration using FindFirstFile/FindNextFile correctly? Are there edge cases with long paths (> MAX_PATH) that I'm not handling? Suggest fixes for any issues found.

## 4.3 AI Workflow Best Practices

- Always give AI the full file or relevant context — never paste fragments in isolation

- Ask for explanations alongside code so you understand what was generated

- Use AI to write tests first, then implement — this catches design flaws early

- When AI gives a large solution, ask it to break it into reviewable chunks

- Cross-check Win32 API usage against official Microsoft documentation

- Keep a running 'decisions log' document — paste AI reasoning into it for future reference

# 5. Build Phases

The project is broken into six phases. Each phase has a clear deliverable and defined AI-assist tasks. Estimated durations assume a solo developer using AI assistants full-time.

| Phase | Name | Duration | Deliverable |
| --- | --- | --- | --- |
| 1 | Scaffold & Window | 1–2 weeks | Bare Win32 window, Direct2D context, build pipeline |
| 2 | File Listing | 2 weeks | Scrollable virtual file list with icons and metadata |
| 3 | Navigation & Tabs | 2 weeks | Dual pane, tabs, breadcrumb bar, keyboard nav |
| 4 | Operations | 2–3 weeks | Copy, move, delete, rename, batch rename |
| 5 | Search & Palette | 1–2 weeks | Fuzzy search, command palette with hotkeys |
| 6 | Polish & Release | 2 weeks | Themes, settings persistence, installer, v1.0 |

## 5.1 Phase 1 — Scaffold & Window

- Set up Rust project with windows crate, configure Cargo.toml for release optimizations

- Create Win32 window with WM_PAINT, WM_SIZE, WM_DESTROY message handling

- Initialize Direct2D render target, draw a solid background to confirm pipeline works

- Set up CI: cargo build --release, size check, basic smoke test

## 5.2 Phase 2 — File Listing

- Implement FileEntry struct: name, size, modified, file_type, icon handle

- Directory reader using FindFirstFileW / FindNextFileW with long path support

- Virtual list: calculate visible range from scroll offset, render only visible rows

- Pull file icons via SHGetFileInfo, cache handles keyed by extension

- Sort by name, size, date — toggle ascending/descending

## 5.3 Phase 3 — Navigation & Tabs

- Pane struct containing current path, tab list, selection state, scroll position

- Tab bar rendered at top of each pane — click to switch, middle-click to close

- Breadcrumb bar: parse path into segments, click segment to navigate up

- Arrow key navigation, Enter to open, Backspace to go up, Alt+Left for history back

- Tab key to switch focus between left and right pane

## 5.4 Phase 4 — File Operations

- Copy/move using SHFileOperationW for progress UI and undo support

- Delete to Recycle Bin (FOF_ALLOWUNDO flag)

- Inline rename: press F2, render text input over file name

- Batch rename dialog: pattern input, live preview of results

- Drag and drop between panes using OLE drag source / drop target

## 5.5 Phase 5 — Search & Command Palette

- Ctrl+F activates filter bar — live filters file list as you type (fuzzy match)

- Command palette (Ctrl+P): searchable list of all registered actions

- Action registry: each action has name, description, default hotkey, callback

- Hotkey customization: rebind any action, save to config file

## 5.6 Phase 6 — Polish & Release

- Light/dark theme with token-based color system (swap one palette object)

- Settings panel: font size, spacing density, default pane layout

- Persist settings and pane layout to JSON config in %APPDATA%

- NSIS or WiX installer for a proper .msi / .exe setup package

- README, keybinding cheatsheet, and release notes

# 6. Architecture Overview

## 6.1 Module Structure

| Module | Responsibility |
| --- | --- |
| main.rs | Win32 window creation, message loop, WM_ dispatch |
| renderer.rs | Direct2D context, frame begin/end, draw primitives |
| pane.rs | Pane state, tab list, scroll position, selection |
| file_list.rs | Virtual list widget, row rendering, hit testing |
| fs.rs | Directory enumeration, file operations, path utilities |
| icons.rs | Icon cache keyed by extension + file type |
| search.rs | Fuzzy search index, filter logic |
| palette.rs | Command registry, hotkey map, palette overlay |
| config.rs | Settings serialization/deserialization, defaults |
| theme.rs | Color tokens, light/dark palette definitions |

## 6.2 Key Design Principles

- Single process, no background threads at idle — thread only for directory reads to avoid blocking UI

- All state lives in one AppState struct passed through render tree — no global mutable state

- Render is a pure function of state — given the same AppState, always produce the same frame

- Input events mutate AppState, then trigger a redraw — unidirectional data flow

- File operations run on a worker thread, post results back to UI thread via PostMessage

- Config is loaded once at startup, written on change — no polling or file watching of config

# 7. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Win32 API complexity causes scope creep | High | Use AI to generate boilerplate; timebox each API surface |
| AI generates incorrect Win32 / unsafe Rust code | Medium | Always verify against MSDN docs; write tests for every file operation |
| Binary size creeps above target due to deps | Medium | Audit with cargo bloat regularly; prefer no_std where possible |
| Performance regression in large directories | Medium | Profile with VTune or perf early; virtual list is non-negotiable |
| Drag and drop OLE complexity delays shipping | High | Defer to v1.1 if blocking; ship with keyboard-only copy/move first |

# 8. Success Metrics

The project is considered successful at v1.0 when all of the following are true:

| Metric | Target |
| --- | --- |
| Installer / binary size | < 3 MB |
| RAM usage at idle (2 panes open) | < 20 MB |
| Directory open time (10,000 files) | < 100ms |
| Fuzzy search latency | < 16ms (1 frame at 60fps) |
| Startup to interactive | < 300ms |
| All MVP features shipped | 100% of Phase 1–6 deliverables |
| Can replace Explorer for daily use | Subjective: 1 week daily driver test |